Android Walkie Talkie - Second Project Report

ECE/CSC 575, Dr. Sichitiu

North Carolina State University

March 26, 2013

**Authors - Team A3:**

Andrew Davis (*ajdavis7*)

Travis Folsom (*twfolsom*)

Deenan Ravindra (*dravind2*)

Dustin Swisher (*dmswishe*)

# Summary of Progress

Compared to the originally presented report, core development appears to be on track with some caveats.

According to the originally proposed schedule, the team should now have a “mostly functional UI” with some transceiving proof-of-concept in the works. Since development of the UI has some unplanned dependencies on the protocol development, the UI is only slightly *behind* schedule at the expense of being slightly *ahead* of schedule for protocol and transceiving development. The aim is for the application to have the flexibility (at the developer level) to configure codec providers, whether through the built-in RTP API codecs or through interfacing with something like the [Opus Codec](http://www.opus-codec.org/).

The proposed stretch goals (and ultimately bonus points) are still under consideration, and a decision will be made on whether or not to pursue them within the next two weeks.